Sprint Retrospective – Sprint 6

Project name: NightOwls
Sprint: 6
Sprint retrospective held: January 30th 2026, 3.30PM 
Duration: January 19th 2026 – January 30th 2026.
Team members: Nenad Jevremović

Sprint 6 Goal:

- Initialize mobile application project and implement into project structure.

- ISS Checkpoint 2 tasks.

- IKS Checkpoint 2 tasks.

- Navigation Bar in Mobile Application

What was done:

- ISS Checkpoint 2 tasks.

- IKS Checkpoint 2 tasks.

- Cleaning up css and html for web frontend.

- Database

What went wrong:

- Lack of focus on Mobile Application.

- Unsuccessful backend and frontend connection – server failing to communicate with frontend.

What can be improved:

- Code unity

- Backend connectivity for frontend.

Action items for the next sprint:

- Initialize mobile application project and implement into project structure.

- Successful backend connection to web frontend – which leads to easier mobile development and connection.