Sprint Retrospective – Sprint 7

Project name: NightOwls
Sprint: 7
Sprint retrospective held: February 10th  2026, 7.30PM 
Duration: January 30th 2026 – February 10th 2026.
Team members: Nenad Jevremović

Sprint 7 Goal:

- Initialize mobile application project and implement into project structure.

- Successful backend connection to web frontend – which leads to easier mobile development and connection.

What was done:

- Fixed backend and frontend connectivity.

- Fixed Map Integration.

- Initialized mobile application, built Login and Register Logic.

What went wrong:

- Android Studio usage for mobile applications. Switched to Visual Studio Code, debugging with a tablet.

What can be improved:

- Laptop purchase for final presentation.

Action items for the next sprint:

- Complete mobile application.

- Polish Web Application.

- Write Issues for Bugfixes done in GitHub.

- Write tests required for TA.