Sprint Retrospective – Sprint 1

Project name: NI & AI
Sprint: 1
Sprint retrospective held: December 14th 2025, 6PM 
Duration: December 6th 2025 – December 14th 2025
Team members: Nenad Jevremović, ChatGPT

Sprint 1 Goal:

- Studying the project specification

- Identifying domain models and enumerations

- Initial setup of the Trello board

- Creating basic Trello cards for all points in the specification

- Discussing potential team member allocation with the professor mentor (Prof. Željko Vuković)

What was done:

- Project specification was analyzed and initial plans were created

- Trello board was set up with basic structure and several detailed cards

- Lists of entity classes and required enumerations were identified

- A request for team allocation was sent to the professor mentor

What went wrong:

- No response was received from the professor mentor regarding team allocation

- Trello board was not completed to the desired level of detail

- Due to focus on other academic responsibilities, the sprint retrospective was not held earlier

What can be improved:

- Better allocation of time and focus to this project

- Faster and more proactive communication with professors and assistants

Action items for the next sprint:

- Request team allocation directly through alternative communication channels

- Connect the project repository to Git

- Fill the forms about teams that courses requested

- Connect Trello board with assistant

- Complete entity classes and enumerations

- Start the Figma design process

- Complete IKS KT1 tasks (2.3, 2.2.1, 2.2.2, navigation menu)

- Prepare a detailed plan for completing requirements of other courses for their first checkpoints