Sprint Retrospective – Sprint 2

Project name: NightOwls
Sprint: 2
Sprint retrospective held: December 19th 2025, 6PM 
Duration: December 14th 2025 – December 19th 2025
Team members: Nenad Jevremović

Sprint 2 Goal:

- Request team allocation directly through alternative communication channels

- Connect the project repository to Git

- Fill the forms about teams that courses requested

- Connect Trello board with assistant

- Complete entity classes and enumerations

- Start the Figma design process

- Complete IKS KT1 tasks (2.3, 2.2.1, 2.2.2, navigation menu)

- Prepare a detailed plan for completing requirements of other courses for their first checkpoints

What was done:

- Course assistant was contacted, all the relevant processes were initiated and will be completed shortly, including Git repository access and Trello board integration.

- Core domain entities and enumerations, forming the backbone of the application, were completed

- Work on the Figma design was started and is ongoing during the sprint retrospective

- Applications for first checkpoints in courses were submitted.

- The team adopted a new and more suitable name – NightOwls

- The project was given a prototype working name: Driverr

What went wrong:

- The Figma design process and remaining IKS checkpoint tasks were started later than planned, requiring an additional mini-sprint (Sprint 2.5)

What can be improved:

- Stronger focus on course-specific requirements close to checkpoint deadlines

Clearer and more structured writing of User Stories in the Trello board

Action items for the next sprint:

- Connect the project repository to Git

- Finalize entity classes and enumerations

- Continue and refine Figma design process

- Complete IKS checkpoint tasks (2.3, 2.2.1, 2.2.2, navigation menu)

- Finalize a detailed plan for completing requirements of other courses for their first checkpoints