Project Development Plan

Project Name: Driverr
Team: NightOwls
Development Period: Second week of January – Third week of February

Week 1

Focus: Planning & Mobile Project Initialization

Goals:

- Stabilization after completed checkpoints

- Clear planning for the remaining project phases

- Initialization of the mobile application

Activities:

- Review and refine Figma designs (identify missing screens)

- Update the Trello board:

  - clean up User Stories

  - link completed tasks with Git commits

- Create and finalize the project development plan document

- Create Android project (initial setup)

Outcome:

- Clear overview of the entire project scope

- Mobile project initialized and ready for development

Week 2

Focus: Backend Functional Completion

Goals:

- Complete backend implementation according to ISS requirements

Activities:

- Implement remaining controllers and endpoints

- Finalize DTOs for all request and response models

- Verify REST principles:

- Minor refactoring for naming and structure consistency

Outcome:

- Backend feature-complete and stable

Week 3

Focus: Mobile Data & Backend Integration

Goals:

- Enable active backend usage in the mobile application

Activities:

- Implement network communication (REST API calls)

- Create DTO models for the mobile application

- Connect core functionalities:

  - registration and login

  - user profile display

- Handle errors and HTTP status codes properly

- Test mobile application ↔ backend communication

Outcome:

- Mobile application successfully communicates with backend services

Week 4

Focus: Web Frontend (Angular) & Mobile Features

Goals:

- Parallel development of web and mobile interfaces

Activities:

- Complete Angular pages:

  - ride ordering

  - ride history (client & driver)

  - profile editing

- Continue Android application development:

  - ride ordering

  - ride history view

- Align UX with Figma designs

- Implement basic form validations

Outcome:

- Functional web and mobile application prototypes

Week 5

Focus: System Integration & Stabilization

Goals:

- Ensure system consistency and stability

Activities:

- Integrate all system components (backend, web, mobile)

- Test complete user flows:

  - registration

  - login

  - ride ordering

  - ride lifecycle

- Fix identified bugs

- Improve UX details (messages, empty states)

Outcome:

- Stable application version ready for final preparation

Week 6

Focus: Finalization & Defense Preparation (Low Load)

Goals:

- Calm and controlled project finalization

Activities:

- Final review of:

  - backend code

  - web frontend

  - mobile application

- Documentation preparation:

  - system architecture

  - DTO usage

  - REST principles

- Defense preparation:

  - explanation of architectural decisions

  - justification of design choices

- Final cleanup of the Git repository

Outcome:

- Project fully prepared for submission and defense

- No last-week overload or stress

General Development Principles

- Gradual development without last-minute rush

- Focus on correct architecture, not only functionality

- Clear documentation and justification of decisions

- Balanced workload distribution until project completion