Sprint Retrospective – Sprint 5

Project name: NightOwls
Sprint: 5
Sprint retrospective held: January 19th 2026, 3.30PM 
Duration: January 9th 2026 – January 19th 2026.
Team members: Nenad Jevremović

Sprint 4 Goal:

- Project Plan Documentation.

- Trello Board updated.

- Endpoints from ISS for Student 1 and 2.

- Initialize mobile application project and implement into project structure.

What was done:

- Project Plan Documentation.

- Trello Board updated.

- Endpoints from ISS for Student 1 and 2.

What went wrong:

- Lack of focus on Mobile Application.

What can be improved:

- Better track of Trello Scores.

- Better Bit Merge Messages.

Action items for the next sprint:

- Initialize mobile application project and implement into project structure.

- ISS Checkpoint 2 tasks.

- IKS Checkpoint 2 tasks.

- Navigation Bar in Mobile Application